BAZAAR

Phase 1  —  Learning & Build Roadmap

| Python 18 steps | Swift / iOS 22 steps |
| --- | --- |
| KMP 12 steps | Integration 8 steps |

Each step = one focused session (1–3 hours). Every step ends with something that runs. No step is skipped.

# How to Use This Document

Every step in this document is a concrete, atomic unit of work. It has a name, a stack label (Python / Swift / KMP), a short description of what you build, what you learn, and optionally a code snippet to orient you before starting.

Work through steps in order within each section. The sections themselves can be run in parallel — you can do a Python backend step in the morning and a Swift step in the evening. However, the Integration section at the end requires all three stacks to be complete.

Recommended order: complete Python Section 1 (steps 1–5) first. Then start Swift and KMP in parallel. Integration last.

| [Python] | FastAPI backend steps | FastAPI, PostgreSQL, JWT, S3, Docker |
| --- | --- | --- |
| [Swift] | iOS buyer app + Admin macOS app | SwiftUI, MVVM, async/await, Keychain |
| [KMP] | Shared models, network, repositories | Ktor, kotlinx.serialization, Koin, XCFramework |
| [All] | Integration: wire all layers together | End-to-end flows, real data, Phase 1 complete |

SECTION A · PYTHON Backend — FastAPI + PostgreSQL + Auth + Catalog

| 01 | [Python] Set up Python project & Docker environment |
| --- | --- |
|  | Create the project folder, virtual environment, install FastAPI and Uvicorn, write a minimal "Hello World" endpoint, and start a Docker Compose file with PostgreSQL and Redis containers. - → How Python virtual environments work (venv, pip, requirements.txt) - → FastAPI basics: what it is, why async, how it differs from Flask - → Docker Compose basics: services, volumes, ports, networking - → Running a PostgreSQL container locally pip install fastapi uvicorn[standard] python-dotenv uvicorn app.main:app --reload docker compose up -d |

| 02 | [Python] Define project structure & configuration |
| --- | --- |
|  | Organise the backend into app/api, app/core, app/models, app/schemas, app/services folders. Create a config.py that reads all settings from environment variables using pydantic-settings. - → Python package structure: __init__.py, imports between modules - → pydantic-settings: type-safe config from environment variables - → Why separating config from code matters (twelve-factor app) - → .env file and .env.example pattern from pydantic_settings import BaseSettings class Settings(BaseSettings): database_url: str |

| 03 | [Python] Connect to PostgreSQL with SQLAlchemy async |
| --- | --- |
|  | Install SQLAlchemy 2.0 async + asyncpg driver. Create an async engine, session factory, and a get_db dependency. Write a test query that confirms the database connection works. - → SQLAlchemy 2.0 async engine vs sync engine - → asyncpg: native async PostgreSQL driver - → FastAPI dependency injection: Depends(get_db) - → Context managers with async sessions from sqlalchemy.ext.asyncio import create_async_engine, AsyncSession engine = create_async_engine(settings.database_url) |

| 04 | [Python] Define SQLAlchemy models (User, Category, Product) |
| --- | --- |
|  | Write the ORM models for users, categories, products, and product_images using SQLAlchemy DeclarativeBase. Add created_at and updated_at with server defaults. Set up relationships between models. - → SQLAlchemy ORM: DeclarativeBase, mapped_column, relationship - → UUID primary keys: how to generate them in PostgreSQL - → Column types: String, Numeric, Boolean, Enum, TIMESTAMPTZ - → ORM relationships: one-to-many (Category → Products, Product → Images) class Product(Base): __tablename__ = "products" id: Mapped[uuid.UUID] = mapped_column(primary_key=True) |

| 05 | [Python] Set up Alembic migrations |
| --- | --- |
|  | Install Alembic, configure it to use the async engine, generate the initial migration from models, and run it against the PostgreSQL container. Verify tables exist in the database. - → Database migrations: why not just use CREATE TABLE manually - → Alembic: autogenerate vs manual migrations - → alembic init, alembic revision --autogenerate, alembic upgrade head - → Inspecting PostgreSQL tables with psql or a GUI (TablePlus / DBeaver) alembic revision --autogenerate -m "initial schema" alembic upgrade head |

| 06 | [Python] Write Pydantic schemas (request & response) |
| --- | --- |
|  | Create Pydantic v2 schemas for all entities: UserCreate, UserResponse, ProductCreate, ProductResponse, CategoryCreate, CategoryResponse. Understand the difference between ORM models and API schemas. - → Pydantic v2: BaseModel, field validation, model_config - → Why separate ORM models from API schemas (security, shape control) - → model_validate vs from_orm for converting SQLAlchemy → Pydantic - → Optional fields, default values, validators class ProductResponse(BaseModel): model_config = ConfigDict(from_attributes=True) |

| 07 | [Python] Implement JWT authentication — register & login |
| --- | --- |
|  | Build /auth/register and /auth/login endpoints. Hash passwords with bcrypt. Sign JWTs with python-jose. Return access token (15 min) + refresh token (7 days). Store refresh token in Redis. - → Password hashing: why bcrypt, what "cost factor" means - → JWT structure: header.payload.signature — what each part contains - → Access token vs refresh token: why two tokens, different lifetimes - → Redis as fast key-value store for token storage and invalidation - → HTTPException with correct status codes: 400, 401, 409 pwd_context = CryptContext(schemes=["bcrypt"]) access_token = jwt.encode(payload, SECRET_KEY, algorithm="HS256") |

| 08 | [Python] Implement auth middleware & role protection |
| --- | --- |
|  | Create a get_current_user dependency that validates the Bearer token on every protected request. Create a require_admin dependency that checks the user role. Apply to endpoints. - → FastAPI dependency chaining: get_current_user → require_admin - → OAuth2PasswordBearer: how FastAPI extracts Bearer tokens - → HTTP 401 Unauthorized vs 403 Forbidden — when to use each - → Role-based access control (RBAC) pattern async def get_current_user(token: str = Depends(oauth2_scheme)) -> User: async def require_admin(user = Depends(get_current_user)): |

| 09 | [Python] Implement refresh token & logout endpoints |
| --- | --- |
|  | Build /auth/refresh that validates the refresh token from Redis, issues a new access token, and rotates the refresh token. Build /auth/logout that deletes the refresh token from Redis. - → Token rotation: why re-issue refresh token on every refresh - → Redis key expiry: TTL-based invalidation - → Refresh token theft detection via rotation - → Why logout must server-side invalidate (JWTs alone are stateless) await redis.setex(f"refresh:{user_id}", REFRESH_TTL, token) await redis.delete(f"refresh:{user_id}") |

| 10 | [Python] Implement Categories CRUD endpoints |
| --- | --- |
|  | Build GET /categories, GET /categories/{slug}, POST /categories (admin), PATCH /categories/{id} (admin), DELETE soft-delete (admin). Add slug auto-generation from name. - → FastAPI router: APIRouter, prefix, tags — organising endpoints - → Slug generation: python-slugify library - → Soft delete pattern: is_active = False vs hard DELETE - → Service layer pattern: keeping business logic out of route handlers - → async with db.begin(): transaction management router = APIRouter(prefix="/categories", tags=["categories"]) slug = slugify(data.name) |

| 11 | [Python] Implement Products CRUD endpoints |
| --- | --- |
|  | Build all product endpoints: list with pagination + category filter, get by slug, create (admin), update (admin), soft-delete (admin). Return nested images in product response. - → Pagination pattern: LIMIT + OFFSET in SQLAlchemy - → SQLAlchemy: selectinload for eager-loading relationships (images) - → Query filtering: where clauses, ilike for search - → Returning nested objects: Product with list of ProductImages in response stmt = select(Product).options(selectinload(Product.images)) .where(Product.is_active == True).offset(skip).limit(limit) |

| 12 | [Python] Set up MinIO (local S3) and image upload endpoint |
| --- | --- |
|  | Add MinIO to Docker Compose. Install boto3. Write an S3 service that uploads files and returns a public URL. Build POST /products/{id}/images endpoint that accepts multipart form uploads, validates file type and size, uploads to S3. - → MinIO: S3-compatible local object storage — why useful in dev - → boto3: AWS/S3 Python client — put_object, generate_presigned_url - → FastAPI file uploads: UploadFile, File(), form data - → MIME type validation: python-magic for checking actual file content - → Generating UUID-based S3 keys to avoid name collisions s3.put_object(Bucket=BUCKET, Key=f"{uuid4()}.jpg", Body=file.read()) async def upload_image(file: UploadFile = File(...)) |

| 13 | [Python] Add image reorder and delete endpoints |
| --- | --- |
|  | Build PATCH /products/{id}/images/reorder (accepts ordered list of image IDs, updates position values) and DELETE /products/{id}/images/{imageId} (removes from S3 and database). - → Bulk update pattern in SQLAlchemy: updating multiple rows efficiently - → S3 delete_object: cleaning up storage when deleting records - → Position/ordering pattern: integer position column, gaps ok - → Transactional integrity: S3 delete after DB commit succeeds for i, image_id in enumerate(ordered_ids): await db.execute(update(ProductImage).where(...).values(position=i)) |

| 14 | [Python] Write a seed data script |
| --- | --- |
|  | Write scripts/seed.py that creates an admin user, 5 categories with slugs, and 30 products distributed across categories with realistic names, prices, and stock levels. Run via "python scripts/seed.py". - → Python scripts outside the FastAPI app: sharing models and DB session - → asyncio.run() for running async code from a script entry point - → Faker library for generating realistic test data - → Why seed data matters: you need real data to build UIs against async def main(): async with AsyncSession(engine) as db: db.add(Category(name="Electronics", slug="electronics")) |

| 15 | [Python] Add full-text search to product list endpoint |
| --- | --- |
|  | Add a "search" query parameter to GET /products. Implement PostgreSQL full-text search using to_tsvector on name + description. Add a GIN index via Alembic migration. - → PostgreSQL full-text search: tsvector, tsquery, to_tsvector, plainto_tsquery - → GIN indexes: why they are fast for full-text search - → Alembic: writing a custom migration for a functional index - → SQLAlchemy: func.to_tsvector, func.plainto_tsquery in where clause where(func.to_tsvector("english", Product.name).op("@@") (func.plainto_tsquery("english", search))) |

| 16 | [Python] Add GET /admin/users endpoint |
| --- | --- |
|  | Build a read-only admin endpoint that lists all registered users with pagination and basic filters (role, is_active). Protect with require_admin dependency. - → Applying existing patterns (pagination, filtering) to a new resource - → Why admin list endpoints are read-only in Phase 1 - → Never returning hashed_password in response: field exclusion in Pydantic class UserAdminResponse(BaseModel): model_config = ConfigDict(from_attributes=True) id: UUID; email: str; full_name: str; role: str |

| 17 | [Python] Write backend tests for auth and products |
| --- | --- |
|  | Install pytest-asyncio and httpx. Write tests for: register, login, refresh, logout, list products, create product (admin), upload image. Use a separate test database that resets between tests. - → pytest-asyncio: testing async FastAPI endpoints - → httpx.AsyncClient + app: in-process test client, no server needed - → Test fixtures: creating test DB, admin user, buyer user per test session - → Arrange-Act-Assert pattern for API tests - → Why test coverage matters and what 80% on services means async def test_login(client: AsyncClient): response = await client.post("/auth/login", json={...}) assert response.status_code == 200 |

| 18 | [Python] Polish: error handling, CORS, OpenAPI metadata |
| --- | --- |
|  | Add a global exception handler that returns consistent JSON error responses. Configure CORS for local development. Add OpenAPI title, description, version, and tag descriptions. Test all endpoints in the Swagger UI at /docs. - → FastAPI exception handlers: @app.exception_handler - → CORS: what it is, why browsers enforce it, how to configure it - → OpenAPI tags: grouping endpoints in Swagger UI - → HTTP status codes review: 200, 201, 400, 401, 403, 404, 409, 422, 500 - → The Swagger UI as your first "frontend" — test before building UI @app.exception_handler(AppError) async def app_error_handler(request, exc: AppError): return JSONResponse(status_code=exc.status, content={...}) |

SECTION B · KMP Shared Layer — Models, Network, Repositories

| 19 | [KMP] Create KMP module in Android Studio |
| --- | --- |
|  | Create a new Kotlin Multiplatform project with Android Studio. Configure build.gradle.kts for iosArm64 and iosSimulatorArm64 targets. Add the shared module to the Xcode workspace as an xcframework dependency. - → KMP project structure: commonMain, iosMain, androidMain source sets - → Gradle Kotlin DSL: kotlin("multiplatform"), iosArm64(), iosSimulatorArm64() - → What an xcframework is and how it packages multi-arch binaries - → Adding a local xcframework to Xcode: drag to Frameworks group, embed & sign - → The KMP Gradle task: assembleXCFramework kotlin { iosArm64(); iosSimulatorArm64() sourceSets { commonMain { dependencies { } } } } |

| 20 | [KMP] Define shared domain models |
| --- | --- |
|  | Write Kotlin data classes in commonMain for: Product, ProductImage, Category, User, AuthTokens, PaginatedResult<T>. Annotate with @Serializable. These become the source of truth for both iOS and Android. - → Kotlin data classes: equals, hashCode, copy — why they are perfect for domain models - → kotlinx.serialization: @Serializable, @SerialName for JSON key mapping - → Generic types in KMP: PaginatedResult<T> shared across all resources - → Why models live in KMP and not in the iOS project @Serializable data class Product( val id: String, val name: String, val price: Double, val images: List<ProductImage> ) |

| 21 | [KMP] Define error types and Result wrapper |
| --- | --- |
|  | Create a sealed class BazaarError with subtypes: NetworkError, NotFound, Unauthorized, ValidationError, ServerError. Create a Result<T> type (or use Kotlin's built-in). All repository functions return Result<T>. - → Sealed classes in Kotlin: exhaustive when expressions, compile-time safety - → Why typed errors are better than throwing exceptions across layers - → Kotlin Result<T>: success vs failure, fold, getOrNull, getOrThrow - → Error mapping: HTTP status codes → BazaarError subtypes sealed class BazaarError { data class NotFound(val message: String) : BazaarError() data class Unauthorized(val message: String) : BazaarError() object NetworkError : BazaarError() } |

| 22 | [KMP] Configure Ktor HTTP client |
| --- | --- |
|  | Add Ktor client dependencies for commonMain, iosMain (Darwin engine), androidMain (OkHttp engine). Configure base URL, JSON content negotiation, request timeout, and logging plugin. - → Ktor client architecture: engine abstraction for each platform - → Darwin engine: uses NSURLSession under the hood on iOS - → Content negotiation: telling Ktor to serialize/deserialize JSON automatically - → Ktor plugins: how to install and configure HttpTimeout, Logging - → expect/actual pattern: different implementations per platform behind one interface val client = HttpClient(engine) { install(ContentNegotiation) { json() } install(HttpTimeout) { requestTimeoutMillis = 30_000 } } |

| 23 | [KMP] Add auth interceptor (token injection + auto-refresh) |
| --- | --- |
|  | Implement a Ktor plugin that automatically attaches the Bearer token from local storage to every request. On 401 response, attempt token refresh and retry the original request once. - → Ktor plugin lifecycle: onRequest, onResponse hooks - → Token storage in KMP: expect/actual for platform-specific Keychain (iOS) vs EncryptedSharedPreferences (Android) - → Retry logic: why retry exactly once, not in a loop - → Race condition prevention: mutex around token refresh so concurrent requests don't all try to refresh simultaneously val BazaarAuth = createClientPlugin("BazaarAuth") { onRequest { request, _ -> request.bearerAuth(tokenStorage.getAccessToken() ?: "") } } |

| 24 | [KMP] Write API endpoint definitions |
| --- | --- |
|  | Create an ApiClient class with functions for every Phase 1 endpoint: login, register, getCategories, getProducts, getProduct. Each function makes an HTTP call and returns Result<T>. - → Ktor: get<T>(), post<T>(), the type parameter drives JSON deserialization - → Building URLs with parameters: url { path(...); parameter("key", value) } - → Wrapping Ktor calls in runCatching to convert exceptions to Result - → Mapping Ktor HttpResponse.status to BazaarError types suspend fun getProducts(page: Int, category: String?): Result<PaginatedResult<Product>> = runCatching { client.get("products") { url { parameter("page", page) } }.body() }.mapError { it.toBazaarError() } |

| 25 | [KMP] Write validation logic in commonMain |
| --- | --- |
|  | Create a Validator object with functions: validateEmail, validatePassword, validateFullName, validateProductName, validatePrice. Each returns either Valid or Invalid(message: String). Write commonTest unit tests for all validators. - → Kotlin objects vs classes: singleton pattern for stateless utilities - → Regex in Kotlin: Regex("pattern").matches(input) - → Unit testing in commonMain: commonTest source set, kotlin.test library - → Test-driven development taste: write tests first, then the validator - → Value of shared validation: same rules enforced on iOS, Android, and server fun validateEmail(email: String): ValidationResult = if (emailRegex.matches(email)) Valid else Invalid("Enter a valid email address") |

| 26 | [KMP] Implement AuthRepository |
| --- | --- |
|  | Build AuthRepository with functions: login, register, logout, refreshToken, getCurrentUser. Use ApiClient for network calls and TokenStorage for persisting tokens. Handle all error cases. - → Repository pattern: why ViewModels should not know about HTTP or JSON - → Dependency injection basics: passing ApiClient and TokenStorage via constructor - → Coordinator pattern for token lifecycle: who calls refresh, who stores tokens - → Testing repositories with a MockApiClient class AuthRepository(private val api: ApiClient, private val storage: TokenStorage) { suspend fun login(email: String, password: String): Result<User> { return api.login(email, password).onSuccess { storage.save(it.tokens) } } } |

| 27 | [KMP] Implement ProductRepository and CategoryRepository |
| --- | --- |
|  | Build ProductRepository (getProducts with filters, getProduct by slug) and CategoryRepository (getCategories, getCategory by slug). Both use ApiClient. Add in-memory cache for category list (TTL 5 minutes). - → Simple in-memory caching: storing result + timestamp, checking age before fetching - → Cache invalidation: when to clear (after admin creates category) - → Flow vs suspend functions: when to use which (catalog = suspend, real-time = Flow) - → Pagination parameters passed through from ViewModel → Repository → API class ProductRepository(private val api: ApiClient) { suspend fun getProducts(filters: ProductFilters): Result<PaginatedResult<Product>> suspend fun getProduct(slug: String): Result<Product> } |

| 28 | [KMP] Set up Koin dependency injection for KMP |
| --- | --- |
|  | Add Koin for KMP. Define a sharedModule with all shared dependencies: HttpClient, ApiClient, TokenStorage, AuthRepository, ProductRepository, CategoryRepository. Write platform-specific modules for iOS and Android that provide the engine and storage implementations. - → Koin basics: module { }, single { }, factory { }, get() for injection - → KMP modules: shared module + platform-specific modules - → Why DI matters: testability, replacing implementations, no singletons - → Koin on iOS: KoinApplication, startKoin in AppDelegate / App val sharedModule = module { single { ApiClient(get(), get()) } single { AuthRepository(get(), get()) } single { ProductRepository(get()) } } |

| 29 | [KMP] Build XCFramework and import into Xcode |
| --- | --- |
|  | Run the Gradle assembleXCFramework task. Copy the output to the ios/ folder. Add it to both BazaarApp and BazaarAdmin Xcode targets. Write a minimal Swift test that imports the KMP module and calls a validator to confirm the integration works. - → Gradle tasks: ./gradlew assembleXCFramework — what it actually does - → XCFramework folder structure: ios-arm64, ios-arm64-simulator slices - → Xcode: adding xcframework to target → General → Frameworks, Libraries - → Swift–Kotlin interop: how data classes become Swift structs, suspend functions become async - → Debugging import errors: Clean Build Folder, derived data // In Swift: import shared let result = Validator().validateEmail(email: "test@example.com") // result is ValidationResult.Valid or ValidationResult.Invalid |

| 30 | [KMP] Write commonTest unit tests for all KMP logic |
| --- | --- |
|  | Write unit tests in commonTest for: all validators, AuthRepository (with MockApiClient), ProductRepository (with MockApiClient), error mapping (HTTP status → BazaarError). Run tests on JVM with ./gradlew allTests. - → commonTest source set: tests run on JVM (fast) and can be run on iOS simulator - → MockEngine in Ktor: respond { } to fake HTTP responses without a server - → Testing repositories: what to assert — correct data returned, tokens saved, errors propagated - → kotlin.test: assertEquals, assertIs, assertFails — the test assertions library @Test fun `login with valid credentials saves tokens`() = runTest { val repo = AuthRepository(mockApi, mockStorage) val result = repo.login("a@b.com", "Password1") assertIs<Result.Success<User>>(result) } |

SECTION C · SWIFT iOS Buyer App + Admin macOS App

| 31 | [Swift] Create Xcode workspace with two targets |
| --- | --- |
|  | Create a new Xcode workspace. Add two app targets: BazaarApp (iPhone) and BazaarAdmin (macOS). Configure minimum deployment targets: iOS 17, macOS 14. Set up shared folder structure inside the workspace. - → Xcode workspace vs project: why workspace when multiple targets - → App target vs framework target: what each is for - → Deployment targets: how they affect available APIs - → Folder structure inside Xcode: Groups vs real folders (always use real folders) - → Shared assets catalogue: one xcassets for colours and icons used in both apps |

| 32 | [Swift] Set up design system: colors, typography, spacing |
| --- | --- |
|  | Define a DesignSystem enum with Color extensions (primary, secondary, accent, background, surface, error). Define TextStyle ViewModifier presets (title, headline, body, caption). Define spacing constants. - → Swift extensions on Color: adding named colors from asset catalogue - → ViewModifier: reusable style containers in SwiftUI - → Why design system first: every screen you build will use these, consistency from day 1 - → Color assets: light + dark mode variants in xcassets - → Custom fonts: if you want to add one, this is the right moment extension Color { static let accent = Color("Accent") static let surface = Color("Surface") } |

| 33 | [Swift] Build reusable UI components |
| --- | --- |
|  | Build small reusable SwiftUI components you will use everywhere: BazaarButton (primary/secondary variants), BazaarTextField (with label, error state), LoadingView (skeleton shimmer), ErrorView (with retry action), EmptyStateView. - → SwiftUI component design: @ViewBuilder, generic parameters, style protocols - → Skeleton shimmer animation: using .redacted(reason: .placeholder) + shimmer overlay - → ButtonStyle protocol: separating style from logic - → @EnvironmentObject vs passed-in parameters: when to use each - → PreviewProvider with multiple states: loading, error, empty, filled struct BazaarButton: View { let title: String let action: () -> Void var style: ButtonVariant = .primary } |

| 34 | [Swift] Set up navigation architecture (iOS) |
| --- | --- |
|  | Implement a NavigationRouter using NavigationStack + NavigationPath. Define all app destinations as an enum with associated values. Build a top-level AppCoordinator view that switches between auth flow and main tab flow based on auth state. - → NavigationStack + NavigationPath: type-safe navigation in SwiftUI - → Coordinator pattern in SwiftUI: centralised navigation logic - → App state machine: unauthenticated → onboarding → authenticated → main tabs - → @StateObject vs @ObservedObject: ownership matters - → Why hardcoded NavigationLink is bad and how coordinator solves it enum Route: Hashable { case productDetail(slug: String) case cart case profile } |

| 35 | [Swift] Build Onboarding screen |
| --- | --- |
|  | Build a 3-slide onboarding screen using TabView with .tabViewStyle(.page). Store a "hasSeenOnboarding" flag in UserDefaults. Show once on first launch, skip if already seen. End with a "Get Started" button navigating to Login. - → TabView with PageTabViewStyle: the simplest swipeable page view - → UserDefaults: simple key-value persistence for app preferences - → @AppStorage: SwiftUI wrapper around UserDefaults - → LaunchCondition pattern: checking flags before deciding which screen to show @AppStorage("hasSeenOnboarding") var hasSeenOnboarding = false TabView { OnboardingPage(...) }.tabViewStyle(.page) |

| 36 | [Swift] Build Login and Register screens with ViewModels |
| --- | --- |
|  | Build LoginView and RegisterView with proper form validation feedback (red underline on error, inline error messages). Create LoginViewModel and RegisterViewModel using @Observable. Use KMP validators for field validation. No network yet — just UI and validation. - → @Observable macro (iOS 17+): replaces @ObservableObject, cleaner syntax - → Form state management: separate @State for each field vs a single form model - → Real-time validation: validate on change, show errors only after first submission attempt - → Focus management: @FocusState, moving focus to next field on Return key - → SecureField for password input - → Keyboard avoidance: .ignoresSafeArea(.keyboard) placement matters @Observable class LoginViewModel { var email = "" var password = "" var emailError: String? = nil func validate() -> Bool { ... } } |

| 37 | [Swift] Wire auth to KMP AuthRepository (iOS) |
| --- | --- |
|  | Inject AuthRepository from KMP into LoginViewModel and RegisterViewModel. Call login/register on submit. Handle success (navigate to main), loading state (disable button, show spinner), and error states (show error banner). Store tokens via KMP TokenStorage (Keychain). - → Calling KMP suspend functions from Swift: async/await interop - → Task { } in SwiftUI: bridging sync button tap to async work - → Keychain on iOS: kSecAttrAccessibleWhenUnlockedThisDeviceOnly attribute - → Loading state pattern: isLoading bool in ViewModel, button disabled while true - → Error display: brief inline message vs modal alert — when to use which func login() async { isLoading = true defer { isLoading = false } let result = await authRepository.login(email: email, password: password) // handle result } |

| 38 | [Swift] Build main tab bar and Home screen skeleton |
| --- | --- |
|  | Build the main TabView with 3 tabs: Home (house icon), Cart (bag icon), Profile (person icon). Build the Home screen skeleton: a category scroll bar at the top (horizontal ScrollView) and a 2-column product grid below (LazyVGrid). - → TabView with .tabItem: SF Symbols for icons, label styling - → LazyVGrid with GridItem(.flexible()): 2-column responsive grid - → LazyVGrid vs VGrid: lazy loads rows as you scroll — critical for performance - → ScrollView + LazyVGrid composition: how to make the grid scrollable - → SF Symbols: the right way to use system icons in SwiftUI LazyVGrid(columns: [GridItem(.flexible()), GridItem(.flexible())]) { ForEach(products) { product in ProductCard(product: product) } } |

| 39 | [Swift] Build ProductCard and CategoriesBar components |
| --- | --- |
|  | Build ProductCard: async image loading with AsyncImage, product name, price, in-stock badge. Build CategoriesBar: horizontal scroll of category chips with selected state. Connect CategoriesBar selection to filter the product grid. - → AsyncImage: built-in async image loading, placeholder, error states - → Image caching: AsyncImage has no built-in cache — introduce SDWebImageSwiftUI or Kingfisher here - → Chip/pill selection UI: @State selectedCategory, accent background when selected - → State hoisting: CategoriesBar receives selection binding, Home owns the state - → ForEach with identifiable items: Identifiable protocol, id parameter AsyncImage(url: URL(string: product.imageUrl)) { image in image.resizable().aspectRatio(contentMode: .fill) } placeholder: { ShimmerView() } |

| 40 | [Swift] Build HomeViewModel — load real data from KMP |
| --- | --- |
|  | Create HomeViewModel with @Observable. Load categories and products from KMP repositories. Handle loading, error, and empty states. Implement pull-to-refresh. Filter products by selected category. - → Task { } in .task modifier: auto-cancels when view disappears - → .refreshable: pull-to-refresh with async support - → Filtering in the ViewModel vs filtering in the Repository: which is faster, which is simpler - → Pagination groundwork: page variable, load more when reaching end of list - → ViewModel lifecycle: when to load data, how to avoid duplicate calls .task { await viewModel.loadInitialData() } .refreshable { await viewModel.refresh() } |

| 41 | [Swift] Build Product Detail screen |
| --- | --- |
|  | Build ProductDetailView: image carousel (TabView with .page style), product name, price (formatted), category badge, stock status, description (expandable), Add to Cart button. Create ProductDetailViewModel that loads product by slug. - → TabView as image carousel: .tabViewStyle(.page(indexDisplayMode: .always)) - → Number formatting: formatted(.currency(code: "USD")) — never concatenate "$" + price - → Expandable text: @State isExpanded, lineLimit + readMore button - → View composition: breaking a complex screen into small focused sub-views - → Safe navigation: what happens if product slug is wrong — handle 404 gracefully Text(product.price, format: .currency(code: "USD")) TabView(selection: $selectedImage) { ForEach(product.images.indices, id: \.self) { i in AsyncImage(url: ...) ... .tag(i) } } |

| 42 | [Swift] Build Profile screen |
| --- | --- |
|  | Build a basic Profile screen showing user name, email, member since date. Add a logout button that calls AuthRepository.logout() and navigates back to the login screen. Add account deletion placeholder (UI only, greyed out). - → Displaying current user: inject AuthRepository, call getCurrentUser() - → Logout flow: clear tokens, reset navigation stack to auth root - → NavigationPath reset: path = NavigationPath() to go to root - → Destructive actions: confirmation dialog before logout - → Disabled UI: .disabled(true) + visual distinction for unavailable features Button("Log out", role: .destructive) { Task { await viewModel.logout() } } .confirmationDialog("Are you sure?", isPresented: $showingConfirm) |

| 43 | [Swift] Create BazaarAdmin macOS target — login screen |
| --- | --- |
|  | In the BazaarAdmin macOS target, build an admin login screen sized appropriately for desktop (centered card, 400pt wide). Reuse the KMP AuthRepository. Reject buyer accounts with a clear error message: "This account does not have admin access." - → macOS SwiftUI differences: window sizing, .frame on top-level views - → Reusing KMP code across iOS and macOS: same import, same repositories - → Role checking: admin login must verify role == "admin" after successful auth - → macOS window chrome: .windowStyle, hiding toolbar for login screen - → NSApp vs UIApplication: macOS lifecycle differences // Same KMP call, different UI: let result = await authRepository.login(email: email, password: password) // Then check: if user.role != "admin" → show error |

| 44 | [Swift] Build Admin NavigationSplitView layout |
| --- | --- |
|  | Replace the login screen with a NavigationSplitView (sidebar + detail). Sidebar: sections for Products, Categories, Users. Detail pane: starts empty with a "Select a section" placeholder. This is the shell for all admin screens. - → NavigationSplitView: the native macOS/iPad two-column layout - → NavigationSplitView vs NavigationStack: which to use when - → SidebarListStyle: platform-appropriate sidebar styling - → Adaptive layout: same NavigationSplitView works on iPad and macOS - → List selection binding: @State selectedSection drives the detail pane NavigationSplitView { List(AdminSection.allCases, selection: $selected) { section in Label(section.title, systemImage: section.icon) } } detail: { selectedView(for: selected) } |

| 45 | [Swift] Build Products list panel (Admin) |
| --- | --- |
|  | Build the Products panel: a searchable List of products with name, price, stock, and active status. Each row has an Edit button (opens ProductEditSheet) and a toggle for is_active. Connect to ProductRepository from KMP. - → List in macOS: .listStyle(.inset) for the right macOS look - → .searchable modifier: adds search bar, filters list in real-time - → Sheet presentation on macOS: .sheet(isPresented:) - → Toggle in a list row: binding a bool property directly - → Optimistic UI: update locally before server confirms, revert on error .searchable(text: $searchText) // Filter in ViewModel: var filtered: [Product] { products.filter { $0.name.localizedCaseInsensitiveContains(searchText) } } |

| 46 | [Swift] Build Product create/edit form (Admin) |
| --- | --- |
|  | Build a ProductFormView used for both creating and editing. Fields: name, slug (auto-generated from name), description (TextEditor), price, stock, category picker. Use KMP validators for all fields. Form works in a Sheet on macOS and as a full screen on iPad. - → Form and Section in SwiftUI: proper macOS form layout - → TextEditor for multiline input: wrapping in a bordered container - → Auto-slug generation: onChange(of: name) to compute slug - → Picker with Identifiable items: category picker from loaded categories - → Adaptive sheet size on macOS: .frame(minWidth:, minHeight:) TextField("Product name", text: $viewModel.name) .onChange(of: viewModel.name) { viewModel.slug = slugify(viewModel.name) } |

| 47 | [Swift] Build image upload panel (Admin) |
| --- | --- |
|  | Add an image section to the product form. On macOS: drag-and-drop zone using .onDrop(of: [.image]). On iPad: PhotosPicker. Show uploaded images as thumbnails in a horizontal scroll. Allow reordering via drag. Allow deletion. - → .onDrop(of:isTargeted:perform:): macOS drag-and-drop for files - → PhotosPicker (SwiftUI): modern photo picker API, PhotosPickerItem - → Loading image data from PhotosPickerItem: loadTransferable(type: Data.self) - → Drag-to-reorder in a List: .onMove modifier, moveDisabled - → Uploading from iOS/macOS: multipart/form-data request via URLSession .onDrop(of: [.image], isTargeted: $isDragTargeted) { providers in Task { await viewModel.handleDrop(providers) } return true } |

| 48 | [Swift] Build Categories and Users panels (Admin) |
| --- | --- |
|  | Build the Categories panel (list + create/edit sheet, same pattern as products but simpler). Build the Users panel (read-only list: name, email, role, join date, no edit actions). Both connect to their KMP repositories. - → Reusing patterns: same List + Sheet structure, different data — recognise the pattern - → Read-only views: removing action buttons, disabling interactions intentionally - → Date formatting: formatted(.dateTime.month().day().year()) - → Role badges: coloured capsule tags for admin vs buyer role display Text(user.createdAt, format: .dateTime.month(.abbreviated).day().year()) Text(user.role).padding(.horizontal, 8) .background(user.role == "admin" ? Color.accent.opacity(0.15) : Color.gray.opacity(0.1)) .clipShape(Capsule()) |

| 49 | [Swift] Polish iOS app: empty states, skeletons, error handling |
| --- | --- |
|  | Review every screen in the iOS buyer app. Add skeleton loading views (redacted placeholders) to all screens that load data. Add empty state views (illustration + message) for empty product grid and no-search-results. Add error banners with retry buttons. - → .redacted(reason: .placeholder): automatic placeholder rendering - → Custom shimmer animation: linear gradient animating from left to right - → Error state design: what information to show, when to show "Retry" - → Empty state design: friendly illustration (SF Symbol), helpful message, action button - → User experience principle: every possible state of a screen must be designed |

| 50 | [Swift] Polish Admin app: loading states, confirmations, feedback |
| --- | --- |
|  | Review every panel in the Admin app. Add loading indicators to all async operations. Add confirmation dialogs before delete actions. Add success/failure toast notifications after create/update/delete operations. Test all flows on both macOS and iPad. - → ProgressView in toolbars: .toolbar { ProgressView() } pattern - → Alert vs confirmationDialog: which to use for destructive vs informational - → Toast notifications in SwiftUI: overlay + transition + auto-dismiss with Task.sleep - → Adaptive UI testing: run the admin app on iPad simulator and macOS — fix any layout issues - → Accessibility basics: .accessibilityLabel, .accessibilityHint on interactive elements |

| 51 | [Swift] Write SwiftUI tests for critical ViewModels |
| --- | --- |
|  | Write XCTest unit tests for LoginViewModel, RegisterViewModel, HomeViewModel, ProductDetailViewModel. Mock the KMP repositories with Swift protocol-based mocks. Test: validation errors appear correctly, loading state toggles, data populates the view, error state shown on failure. - → Testing @Observable ViewModels: no Combine, just direct property access - → Protocol mocking in Swift: create MockAuthRepository conforming to AuthRepositoryProtocol - → async test functions: func testLogin() async throws - → XCTAssertEqual, XCTAssertTrue, XCTAssertNil: the basic assertion toolkit - → Why unit test ViewModels: fast, no UI, no network — catches logic bugs instantly func testLoginShowsErrorOnInvalidEmail() async { let vm = LoginViewModel(repo: MockAuthRepository()) vm.email = "notanemail" await vm.login() XCTAssertNotNil(vm.emailError) } |

| 52 | [Swift] Add app icon, launch screen, and Info.plist configuration |
| --- | --- |
|  | Generate app icons for both targets using an icon generator tool (AppIconGenerator or similar). Configure the launch screen for iOS (gradient or minimal screen). Set required Info.plist keys: NSPhotoLibraryUsageDescription (for Admin image picker), NSCameraUsageDescription. - → App icon sizes: all required sizes for iPhone, iPad, macOS, App Store - → Launch screen: using LaunchScreen.storyboard vs Info.plist UILaunchScreen key - → Info.plist usage descriptions: required for any sensitive API — rejection without them - → Asset catalogue: AppIcon slot, image sets, color sets — how Xcode resolves them |

SECTION D · INTEGRATION Wire Everything Together — End-to-End Phase 1

| 53 | [All] Run backend + verify all endpoints in Swagger UI |
| --- | --- |
|  | Start the full Docker Compose stack. Run the seed script. Open http://localhost:8000/docs. Manually test every Phase 1 endpoint: register, login, list categories, list products, get product, upload image. Fix any bugs found. - → Swagger UI as a first-pass integration test - → Reading error responses: what 422 Unprocessable Entity means (Pydantic validation) - → Testing file upload in Swagger: the multipart/form-data section - → Checking PostgreSQL directly: SELECT * FROM products; to verify seed data |

| 54 | [All] Connect iOS app to local backend |
| --- | --- |
|  | Configure the KMP ApiClient base URL to point to http://localhost:8000. Run the iOS app in the simulator. Test: open app → see real categories from seed data → see real products → product detail loads. Confirm no hardcoded mock data remains. - → iOS Simulator networking: how to reach your Mac's localhost from simulator - → App Transport Security (ATS): why http:// fails in iOS by default, how to add exception for localhost in Info.plist - → Charles Proxy / Proxyman: intercepting iOS simulator HTTP traffic to debug - → Reading Xcode console output: finding network errors in the log // Info.plist — allow localhost http in development: NSAppTransportSecurity → NSExceptionDomains → localhost → NSExceptionAllowsInsecureHTTPLoads: YES |

| 55 | [All] Test full auth flow end to end |
| --- | --- |
|  | Run the full auth flow: register a new buyer account → verify user appears in database → log in → verify JWT received and stored in Keychain → navigate to Home → see products → log out → verify tokens cleared → log in again with stored email (auto-fill). - → End-to-end testing mindset: test the full path, not just individual components - → Keychain debugging: how to inspect Keychain contents in the simulator - → JWT debugging: jwt.io — paste your token to inspect payload - → Sequence of: network call → KMP processes response → Swift updates UI |

| 56 | [All] Test full Admin flow end to end |
| --- | --- |
|  | Run the Admin macOS app. Log in with the admin account from the seed script. Create a new category. Create a new product in that category. Upload 3 images. Reorder images. Verify the product appears in the iOS buyer app. Edit the product price. Delete one image. - → Admin → iOS data flow: changes in admin immediately visible in iOS (no cache) - → Cache invalidation: after creating a category in Admin, category list cache in KMP must clear - → Image upload on macOS: drag a JPEG onto the drop zone, verify it appears in S3/MinIO - → MinIO console (http://localhost:9001): verify uploaded files appear in the bucket |

| 57 | [All] Error scenarios testing |
| --- | --- |
|  | Systematically test error scenarios across both apps: wrong password, expired token (manually delete from Redis), backend offline (stop Docker), image upload too large, product not found. Verify every error shows a meaningful message to the user. - → Why error testing is as important as happy path testing - → Simulating network failure: Airplane Mode in simulator, or stopping Docker - → Token expiry simulation: delete key from Redis, next API call should trigger refresh or re-login - → User experience rule: every error must show a human-readable message, never show raw error codes |

| 58 | [All] Performance check: scroll the product grid |
| --- | --- |
|  | Add 100 products via seed script. Scroll the iOS product grid fast. Profile in Xcode Instruments (Time Profiler). Identify any main thread work. Ensure AsyncImage loads smoothly. Confirm LazyVGrid does not eagerly instantiate all 100 cells. - → Xcode Instruments: Time Profiler, how to read the call tree - → Main thread rule: all UI updates must be on @MainActor — never block it - → LazyVGrid lazy loading: cells instantiated only when scrolled into view - → Image cache hit rate: second scroll should be instant (images cached) - → Memory footprint: Instruments → Allocations, watching for retain cycles |

| 59 | [All] Write end-to-end test checklist and fix all issues |
| --- | --- |
|  | Create a manual test checklist covering all Phase 1 screens and flows. Run through it completely on: iPhone 15 simulator, iPhone SE simulator (small screen), iPad simulator (admin app), macOS (admin app). Log every issue. Fix all critical issues before marking Phase 1 complete. - → Test matrix: multiple device sizes reveal layout bugs invisible on one device - → Small screen testing: iPhone SE has 375pt width — many layouts break here - → What "Phase 1 complete" means: all features in spec work, all error states handled - → Technical debt log: issues you found but deferred to later — write them down |

| 60 | [All] Phase 1 retrospective and Phase 2 prep |
| --- | --- |
|  | Write a short retrospective: what you learned in each stack, what was harder than expected, what patterns you will reuse. Update the Technical Specification document with any decisions made during build. Read the Phase 2 scope and identify questions before starting. - → Retrospective value: slowing down to consolidate learning accelerates future phases - → Architecture decisions: document why you chose specific patterns (e.g. why Koin, why MVVM) - → Patterns to carry forward: Repository, ViewModel, error handling, KMP bridge - → Phase 2 preview: Cart, Checkout, Stripe — new concepts: payment flows, webhooks, Stripe SDK |

Bazaar  ·  Phase 1 Learning & Build Roadmap  ·  60 steps  ·  2026